## Slide 1: Term Project Progress Presentation

## Slide 2: Meet the Team “TWIT”
Jane Doe
Seungyeop seon
Query calculation,
Evaluation Function
tjstmdduq94@naver.com
Jane Doe
Jeongmin kim
Data Preprocessing,
Collecting follows,
Additional features
minn951120@naver.com
BACKEND DEVELOPER
Jane Doe
HYUNJAE LEE
Presentation,
Evaluation Function
leehj8687@email.com
Jane Doe
JINWOO JEON
Data Preprocessing,
Collecting chatlogs,
Additional features
zinuzian@gmail.com
Team leader
Notes: © Copyright Showeet.com – Creative & Free PowerPoint Templates

## Slide 3
2nd week progress
Trouble Shooting
Schedule
Q&A
Contents

## Slide 4
Twitch api
2nd week progress - Kim

## Slide 5
Implement function to get follows
2nd week progress
Input : user id, flag (to or from)
Output : follows list
api response
follows list

## Slide 6
Get intersects between user lists from chatlogs and followers of the streamer
2nd week progress - Lee

## Slide 7
This function has two kinds of return type
Ratio
Follows list
2nd week progress

## Slide 8
Stopword Upgrade
Labelwords – Slang in reactions
Typical English Stopwords
2nd week progress - Jeon
Notes: 스탑워드 업그레이드 함
기존에 하이라이트 추출에 쓰이던 레이블 단어들을 오히려 제외하기로 함 (모든 영상에 나올테니)
합집합 이용
레이블 단어들은 인터넷에 채팅 기반 하이라이트 추출 검색하다가 찾은 내용임

## Slide 9
SVD
minimum document frequency = 3
No. of topics = 300 (may change)
2nd week progress
Notes: 최소한 세번은 나온 단어들만 이용해서 tf-idf 매트릭스 만들고
차원 수는 300으로 줄임 (최소 600개 최대 8천개 나옴, 영상 길이에 따라 다름)
SVD 를 직접 구현해보았으나 오류가 많아 기존 존재하는 SVD로 대체

## Slide 10
SVD
minimum document frequency = 3
No. of topics = 300 (may change)
2nd week progress
Notes: 결과물 잘나옴,,,
제엔장

## Slide 11
Coding the query calculation by utilizing cosine similarity on SVD vectors.
2nd week progress - Seon

## Slide 12
Add videos to the url list
2nd week progress

## Slide 13
Streamers do NOT use TAG
Trouble Shooting
Auto generated tag
Use follows instead of tags
Notes: tf-idf 출력해보려고 하니 메모리 오류 발생(이번주 대부분 시간 보냄 이걸로)
tf-idf가 안만들어지는 것으로 오해

## Slide 14
Memory Error
To make TF-IDF matrix, we try to use toarray() method
Too many distinct words
Trouble Shooting
Notes: tf-idf 출력해보려고 하니 메모리 오류 발생(이번주 대부분 시간 보냄 이걸로)
tf-idf가 안만들어지는 것으로 오해

## Slide 15
Solution
Do not print tf-idf matrix (No need)
No problem executing SVD
Trouble Shooting
Notes: 해결법은 의외로 간단,,,,
fit_transform이 문제인줄 알았으나 toarray 함수가 문제였음
fit_transform 시킨 tf-idf 벡터를 다시 svd로 fit_transform 실행,
결과물까지 잘 확인할 수 있음

## Slide 16
Development plans
Week | Plan
1st | Collecting chat logs and follows
2nd | Data preprocessing and query calculation
3rd | Developing evaluation function
4th | Additional features

## Slide 17
Thank you!
Merci!